*From: Trim Kadriu*

*To: Ardian Xërxa*

*CC: Saranda Hajdari, Dafina Zuna Hoxha*

*Subject: Narrative Report*

**Narrative Report**

**15th November to 15th December 2012**

|  |  |
| --- | --- |
| Main tasks | Progress |
| Requirements document review | * Reviewed the requirements definitions document * Discussed the requirements and the platform workflow with the team and agreed on the way of implementation * Added more details in requirements document also schematic diagrams |
| Technology type review | After reviewing the requirements specifications decided the type of technology to be used.   * CodeIgniter MVC framework * MySQL database * SoundCloud sound streaming |
| SoundCloud API research | * Research on SoundCloud API documentation * Prepared SoundCloud Library for CodeIgniter |
| Website structure | Waiting to provide a website structure |
| Website design layout | Waiting to provide a design layout   * Temporary using twitter bootstrap |
| Database schema design | * Designed the database schema * Implemented the database for CodeIgniter |
| User management and roles | Implemented the user roles and management part  Working on authentication page |